LicitaIQ Bid Readiness Assessment

Opportunity: EDSA-CLOUD-2026-014 - Managed cloud services framework 2026

Buyer: Example Digital Services Agency

Model: readiness-v1.0

Result: Ready with Conditions

Weighted score: 86.05/100

Confidence: 93%

Immutable O-5 decision: go

Export approval: approved by Mariana Torres

Approval rationale: Approve the internal controlled pack with all unresolved conditions visible.

External AI invoked: no

Customer document processed: no

Automatic submission: prohibited

Compliance matrix:

1. [met] Maintain a current ISO/IEC 27001 certification. | Position: Comply | Evidence: ev_iso_27001_scope | Missing: none

2. [met] Accept a thirty-six-month framework term. | Position: Comply subject to approved commercial assumptions | Evidence: none | Missing: none

3. [partial] Commit to the authoritative monthly availability threshold. | Position: Clarification required | Evidence: ev_cloud_migration_reference | Missing: none

4. [met] Submit clarification questions before 27 July 2026 at 18:00. | Position: Planned | Evidence: none | Missing: none

5. [met] Support cloud operations, security and FinOps delivery claims. | Position: Comply | Evidence: ev_iso_27001_scope, ev_cloud_migration_reference | Missing: none

Deadline and task plan:

- [in_progress] Submit SLA clarification question | Due: 2026-07-27T18:00:00-06:00 | Hard deadline: yes

- [blocked] Resolve authoritative availability threshold | Due: 2026-07-30T17:00:00-06:00 | Hard deadline: no

- [in_progress] Complete commercial and legal review | Due: 2026-08-05T17:00:00-06:00 | Hard deadline: no

- [not_started] Approve controlled export pack | Due: 2026-08-11T17:00:00-06:00 | Hard deadline: no

- [not_started] Buyer submission deadline | Due: 2026-08-14T18:00:00-06:00 | Hard deadline: yes

Executive explanation:

Ready with Conditions under readiness-v1.0. The explicit weighted score is 86.05/100 and confidence is 93%. The immutable O-5 human decision input is go. No mandatory compliance failure is hidden. No hard deadline miss is hidden. Missing evidence is never treated as fulfilled. This assessment does not change the human Go/No-Go decision and is not a probability of award.